NATIONAL PARK SERVICE
FINANCIAL ASSISTANCE: NOTICE OF INTENT TO AWARD

This announcement is not a request for applications.
This announcement is to provide public notice of the National Park Service’s intention to award a task agreement under a previously competed or single source justified master cooperative.

	ABSTRACT

	Funding Announcement Number 
	[bookmark: _GoBack]P17AS00187

	Project Title
	Historic Preservation Intern - Perform Repairs on Cone Estate Structures

	Recipient
	The Student Conservation Association, Inc.

	Total Anticipated Federal Funding
	$71,000.00

	Cost Share
	

	Anticipated Length of Agreement
	Approximately 13 Weeks

	Anticipated Period of Performance
	May 15, 2017 through August 31, 2017

	Award Instrument
	Cooperative Agreement 

	Statutory Authority
	54 USC Sec.101702 (a) 

	CFDA # and Title
	15.931 - Conservation Activities by Youth Service Organizations

	Single Source Justification Criteria Cited
	None 

	NPS Point of Contact
	Brian Straka, Brian_Straka@nps.gov, 865-436-1217



 PROJECT OVERVIEW

Project Summary – The Historic Preservation Intern will work assisting the Historic Preservation Workshop with numerous projects on the Historic Moses Cone Estate.  Projects include rehabilitating the dam and wall at Heart Pond, rehabilitating the Cascades Pond and Dam and work on various other retaining walls throughout the Estate.  

Project Goals - The overall goal of the project is to provide visitors with an enjoyable and safe experience on the Moses Cone Estate.  The projects to be accomplished are in the public view shed of the estate, with each structure being a contributing component of the Historic Landscape.  In addition, the retaining walls have the potential to be a safety issue, and the interns will help abate those situations.

•	Complete the project within the agreed upon timeframe

•	Complete the project within the approved budget

•	Provide a quality experience for visitors on the Cone Estate

•	Preserve important contributing features on the Cone Estate

•	Remove identified safety hazards

Objectives
1. Rebuild the Heart Pond Dam retaining wall and repoint other masonry structures.

1. Repair the Cascades Pool and Dam and dredge existing materials

1. Perform vegetation control and landscaping duties

1. Rehabilitate approximately 1500 SF of retaining walls on the Estate.

1. Assist HPWS crew in repairs to the Manor House proper

Project Tasks:

1. The cooperator will recruit two interns to assist HPWS with the completion of projects. Interns must be physically able to handle the demands of the work. 

1. The Cooperator will comply with the following safety and minimal impact requirements when working on public lands:

1. Use minimum impact techniques (Leave No Trace)
1. No structures or other improvements not specifically identified and approved by BLRI staff will repaired or altered 
1. No soil, trees or other vegetation may be destroyed or removed from NPS lands unless otherwise directed by the NPS
1. Comply with all BLRI regulations
1. Comply with the Secretary’s Standards for the Treatment of Historic Properties 

Intern Qualifications

1. Preferred knowledge of the principles of Historic Preservation or at least an interest in those principles
1. Must be able to work in mountainous terrain in hot, humid weather conditions carrying field equipment.
1. Preferred knowledge of the use of hand tools and basic powered hand tools.

Role of Cooperator:

1. Collaboratively undertake the  repair and renovation of Cone Estate structures to continue providing opportunities for the general public to see and enjoy the historically constructed features of the Moses Cone Estate

1. Remove hazards in order to sustain the public’s access to the Cone Estate.

1. Provide the youth participants with an opportunity to participate in a project enhancing the protection and interpretation of the park’s cultural resources, and the importance of Historic Preservation to the mission of the Park


Role of NPS:

1. Provide financial assistance to the Cooperator as provided in the Agreement.

1. Designate Matt Henderson as the Agreement Technical Representative (ATR).

1. Provide housing space at the Sandy Flat seasonal quarters

1. Assign the Historic Preservation Workshop staff to work directly with and oversee the workmanship of the interns.

1. Provide all necessary materials, supplies, tools and training to accomplish the work set forth in this SOW.

Project Deliverable:

1. Weekly status reports (orally or in writing) submitted to the ATR.
1. Rehabilitated Features within the Cone Estate
1. Final completion report

Project Milestone(s):

1. Project Initiation – 4/15/2017 – Task Agreement Signed by NPS and Cooperator
1. Project Commencement – 5/15/2017 – Interns on site and project begins
1. Project Completion – 08/12/2017 – Internships completed
Government Furnished Property - If yes please explain what will be provided or requested and the estimated dollar value.  BLRI will provide all power tools and hand tools, safety equipment, and materials needed for this porject. All tools, equipment and facilities furnished by BLRI shall be returned to BLRI in the same condition received except for normal wear and tear in project use, as stipulated in Director’s Order 20. Estimated cost of supplies is less than $10,000.


Place of Performance – Place of Performance - The work will be on lands owned by the Blue Ridge Parkway.  Most of the work will be in open or slightly wooded hilly areas in park developed areas.  Duty station will be Sandy Flat Maintenance Area, Blowing Rock, North Carolina  

ARTICLE IV – Term of Agreement   
One Crew Leader and Seven Corps Member
This Task Agreement is effective from May 15, 2017 and will extend through August 31, 2017. 
The period of performance shall be approximately 13 weeks. The preferred dates are May 15, 2017 and will extend through August 12, 2017. The period of performance will be flexible and set for May 15, 2017 and extend through August 31, 2017.

