
SOPO TEMPLATE 


Statement of Project Objectives (SOPO): The Project Narrative must include a detailed SOPO that addresses how the project objectives will be met.  The SOPO must contain a clear, concise description of all activities that will be completed during project performance and follow the structure/format outlined below. Since the SOPO may be released (in whole or in part) to the public by DOE after award, it shall not contain proprietary or confidential business information.

The SOPO generally consists of less than five (5) pages to describe the proposed work.  Since the SOPO is part of the Project Narrative, the number of pages must be included within the Project Narrative page limit.  Applicants shall prepare the SOPO according to the following format. 

Italicized text in the following template is provided as guidance and should be removed by the Applicant when preparing their SOPO. All other text is intended to be included in the Applicant’s proposed SOPO.

[*****BEGININNING OF SOPO TEMPLATE*****]

STATEMENT OF PROJECT OBJECTIVES (SOPO)
Insert Project Title

A.  OBJECTIVES
Clearly and concisely describe the objective(s) for each phase of the project. This section should not exceed one-half page.

B.  SCOPE OF WORK
Summarize the planned effort and approach to achieve the proposed objectives (including each phase).  This section should not exceed one-half page.

C.  TASKS TO BE PERFORMED
Include clear and concise tasks and subtasks (if needed) organized in a logical sequence. Group the tasks and subtasks into corresponding phases, if applicable.  Include go/no-go decision points, define the criteria used to demonstrate meaningful and measurable technical progress, and provide the data needed to justify continuing the project. 

Task 1.0 - Project Management and Planning (Phases 1 and 2) (REQUIRED; APPLICANT INSERT TASK 1.0 AND ALL SUBTASKS)

Subtask 1.1 – Project Management  
Within 30 days of award, the Recipient shall revise the version of the Project Management Plan (PMP) that was submitted with their application by including details from the award negotiation process and through consultation with the Federal Project Officer (FPO).  The PMP shall include all phases of the project.  The Recipient shall not proceed beyond Task 1.0 until the updated PMP has been accepted by the FPO.
The PMP shall be revised and resubmitted as often as necessary to capture any major/significant changes to the planned approach, budget, key personnel, major resources, etc. 

The Recipient shall manage and direct the project in accordance with the approved Project Management Plan to meet all technical, schedule and budget objectives and requirements. The Recipient will coordinate activities to effectively accomplish the work. The Recipient will ensure that project plans, results, and decisions are appropriately documented, and project reporting and briefing requirements are satisfied.

Include additional tasks and subtasks as appropriate using the following format.

Research and Development (Phase 1)

Task 2.0 – (State title of task and provide description)
	
Subtask 2.1 - (State title of subtask and provide description)

Task 3.0 - (State title of task and provide description)

Task x.0 - (State title of task and provide description)


[bookmark: _Toc477169751][bookmark: _Hlk108092336]Go/No-Go Decision Point: The Go/No-Go Decision will be based on the completion of Phase 1 tasks and the submission of associated deliverables [Multiple Decision Points may be added as needed based on the completion of major tasks and/or project milestones]. The Recipient will not begin the next phase until receiving written authorization from the DOE Contracting Officer (CO) to proceed. Written authorization can be in the form of email or letter issued by the CO.


[bookmark: _Hlk69374019]Demonstration (Phase 2)
(PHASE 2 MUST INCLUDE TASKS FOR “DEVELOP TEST PLAN” AND “EXECUTE TEST PLAN”)
Task x.0 - (State title of task and provide description)

Task x.0 - Develop Test Plan – (provide description)

Go/No-Go Decision Point: The Go/No-Go Decision will be based on the completion of the Test Plan and the submission of associated deliverables [Multiple Decision Points may be added as needed based on the completion of major tasks and/or project milestones]. The Recipient will not begin executing the Test Plan until receiving written authorization from the DOE Contracting Officer (CO) to proceed. Written authorization can be in the form of email or letter issued by the CO.

[bookmark: _Hlk108423283]Task x.0 - Execute Test Plan – (provide description)

Task x.0 - (State title of task and provide description)


D.  DELIVERABLES
The Recipient shall include a list of deliverables that will be submitted to the NETL FPO during the project.  

Subtask 1.1 – Project Management Plan – Update due 30 days after award.  Revisions to the PMP shall be submitted as needed or as requested by the NETL FPO.  

Subtask x.x – Test Plan – Due before the Go/No-Go Decision Point

List additional deliverables as appropriate.

In addition to the deliverables listed above, the Recipient shall submit all periodic, topical, final, and other reports in accordance with the Federal Assistance Reporting Checklist and accompanying instructions.  


E.  BRIEFINGS/TECHNICAL PRESENTATIONS
The Recipient shall prepare, and present periodic briefings, technical presentations and demonstrations as requested by the FPO, which may be held at a DOE or Recipient’s facility, other mutually agreeable location, or virtually. These may include all or a combination of the following:

Kickoff Briefing – Not more than 30 days after submission of the updated Project Management Plan, the Recipient shall prepare and present a project summary briefing as part of a Project Kickoff Meeting.

Go/No-Go Decision Point Briefing – Not less than 90 days prior to the planned start of a new phase, the Recipient shall brief the DOE on the results to date, and their plans for the subsequent phase(s) of work.  The DOE will consider the information from this briefing, as well as the content of deliverables submitted to date, prior to authorizing continuing the project.

Final Project Briefing – Not less than 30 days prior to the end of the project, the Recipient shall prepare and present a Final Project Briefing on the results and accomplishments of the entire project.

Other Briefings – The Recipient shall prepare and present technical, financial, and/or administrative briefings as requested by the DOE. Additionally, the DOE may require Recipients to make technical presentations at national and/or industry conferences.

[*****END OF SOPO TEMPLATE*****]


